Top 10 Recommendations

What Meridian FinServe should do — and in what order

Based on findings from Workstream A (Network Forensics) and Workstream B (Web Application Security)

There are ten things that need to happen. Three of them need to happen now.

The findings from this assessment describe an environment where an attacker already has a foothold, has mapped the internal network, and is one web application exploit away from accessing customer data. The recommendations below are ordered by the urgency of the risk they address — not by cost, complexity, or convenience.

| Immediate (0–30 days) | Short-Term (30–90 days) | Strategic (90+ days) |
| --- | --- | --- |
| R-01, R-02, R-03 Stop the bleeding. Contain the breach, cut off C2, and close the web app holes an attacker can exploit today. | R-04, R-05, R-06, R-07 Reduce the attack surface. Make lateral movement harder, tighten identity controls, and fix the remaining web vulnerabilities. | R-08, R-09, R-10 Build lasting resilience. Invest in visibility, human awareness, and a recurring testing cycle so the next assessment finds fewer findings, not more. |

Priority 1 — Immediate 0 to 30 days · Do these before anything else

| R-01 | Investigate and contain workstation 10.1.21.58 |
| --- | --- |
|  | Risk addressed: Active C2 channel to whitepepper.su / 153.92.1.49; SMB reconnaissance of internal servers What to expect: Active attacker foothold removed. Scope of compromise understood before further remediation begins. This is the most important action on the list. Everything else assumes the attacker is no longer watching. Isolate the machine, image it for forensics, and do not reimage without understanding how it was compromised in the first place. |

| R-02 | Block known malicious infrastructure at the perimeter |
| --- | --- |
|  | Risk addressed: C2 communications via whitepepper.su, 153.92.1.49 and high-risk TLDs (.su, .sbs, .cc, .lat, .cyou) What to expect: Command-and-control channel disrupted. Any secondary implants lose their callback path. Block the domain, the IP, and the TLD family at both the firewall and DNS resolver. This is a five-minute change that meaningfully degrades the attacker's ability to operate even if other endpoints are affected. |

| R-03 | Fix the SQL injection and authentication failures on the customer portal |
| --- | --- |
|  | Risk addressed: F-01 (SQL Injection) and F-03 (Authentication Failures) — direct path to customer data and account takeover What to expect: Database protected from unauthorised access. Authentication cannot be trivially bypassed. These two findings together give an unauthenticated attacker access to customer records and the ability to log in as any user. Parameterise every database query and enforce rate limiting and MFA on login immediately — do not wait for a full web application sprint. |

Priority 2 — Short-Term 30 to 90 days · Reduce the attack surface

| R-04 | Deploy EDR across all endpoints |
| --- | --- |
|  | Risk addressed: Malware execution, C2 beaconing, and lateral movement currently undetected on endpoints What to expect: Behavioural detection on every machine. Future compromise attempts surface within minutes rather than months. The workstation at 10.1.21.58 had been beaconing for long enough to conduct significant internal reconnaissance before it was caught — not by an endpoint tool, but by network traffic analysis. EDR closes that gap. |

| R-05 | Restrict SMB access between workstations and servers |
| --- | --- |
|  | Risk addressed: LSARPC and SAMR enumeration from a workstation directly to internal servers — 7,000+ frames observed What to expect: Lateral movement and account enumeration from compromised endpoints becomes significantly harder. A standard user workstation has no legitimate reason to run SAMR queries against a domain controller. A host-based firewall rule blocking port 445 between the workstation VLAN and server VLAN would have stopped the reconnaissance phase entirely. |

| R-06 | Roll out multi-factor authentication across all accounts |
| --- | --- |
|  | Risk addressed: AD credentials exposed via enumeration; customer portal authentication susceptible to bypass What to expect: Stolen credentials alone become insufficient to gain access to any account. Start with privileged accounts and the customer portal — these are highest-value targets. Extend to all staff accounts within the 90-day window. FIDO2 / hardware tokens for domain administrators; TOTP or push-based for everyone else. |

| R-07 | Remediate remaining web application findings |
| --- | --- |
|  | Risk addressed: F-02 (XSS), F-04 (File Upload Abuse), F-05 (IDOR) — session theft, RCE, and customer data exposure What to expect: Full OWASP Top 10 coverage addressed. Customer portal no longer exploitable via web application attack chain. XSS and IDOR are customer-facing risks that need fixing before the next penetration test. Unrestricted file upload is a route to remote code execution — restrict accepted file types, scan uploads, and store them outside the web root. |

Priority 3 — Strategic 90+ days · Build lasting resilience

| R-08 | Implement centralised logging and SIEM alerting |
| --- | --- |
|  | Risk addressed: No single detection capability currently correlates network, endpoint, DNS, and application events What to expect: The attack chain identified in this assessment would trigger automated alerts within hours rather than going unnoticed. The network evidence in Workstream A was only visible because traffic was captured for analysis. In normal operations, none of this would have been detected. A SIEM ingesting EDR, DNS, firewall, and web app logs give the security team the visibility they currently lack. |

| R-09 | Run targeted security awareness training |
| --- | --- |
|  | Risk addressed: Initial access almost certainly began with a phishing or social engineering vector targeting a workstation user What to expect: Staff recognise and report suspicious emails before a workstation is compromised. Technical controls catch things humans miss. But humans catch things technical controls miss too — particularly novel phishing lures. A short, targeted training campaign focused on credential phishing and social engineering pays outsized dividends relative to its cost. |

| R-10 | Commit to annual penetration testing and threat modelling |
| --- | --- |
|  | Risk addressed: Without a recurring testing cycle, new vulnerabilities accumulate undetected between assessments What to expect: Each year's assessment finds fewer critical findings as the security baseline improves. This assessment found a credible end-to-end attack path from initial compromise to customer data exposure. The goal of the next one should be that no such path exists. That only happens if remediation is verified and the threat model is revisited as the environment changes. |

The bottom line Meridian FinServe has a credible, exploitable attack path from a compromised workstation to customer data exposure. The three immediate recommendations will disrupt that path. The short-term recommendations will make rebuilding it significantly harder. The strategic recommendations will ensure this kind of exposure is caught earlier — or prevented entirely. The order matters. Do not start a SIEM project while the attacker is still in the network.

— End of Recommendations —